Bristol Workplace Parking Levy

OBC Simulation Release

Editable Word version generated from the Stage 33A Markdown release

Document type: Outline Business Case simulation

Status: Simulation-only editable DOCX

Date: 2026-06-27

Pack stage: Stage 35A DOCX document pack

Read this first This document is part of a shareable DOCX pack generated from the public Bristol WPL simulation repository. It is not a Bristol City Council document, not legal advice, not officer advice, not consultation material, not procurement authority and not an approved OBC.

Stage 33A simulated OBC release package. Not an approved Bristol OBC, not officer advice, not a consultation document, not WECA/MCA/DfT endorsed, not Secretary of State confirmed, not procurement authority and not for real-world reliance.

Stage 7 OBC gate remains blocked.

Status: simulation-only editable Markdown release.

Date: 2026-06-27.

Source cutoff: local evidence acquired or extracted by 2026-06-27.

Primary style source: analysis/weca-obc-fbc-exemplars/weca-style-obc-authoring-standard.md.

Release control: review/stage_gate_reports/stage-33a-obc-simulation-release-report.md.

## Notice

This document is the shipped Stage 33A simulation OBC. It is written to show what a professional Bristol WPL OBC could look like if drafted in a WECA-style Five Case Model discipline. It must not be used as a Bristol City Council report, WECA/MCA submission, DfT submission, consultation document, legal advice, finance certification, procurement approval or officer advice.

Stage 33A ships an editable simulation artefact for learning, critique and officer/cabinet navigation. It does not change the no-go position for real OBC reliance.

## Release Use

| Use | Status |
| --- | --- |
| Read as a complete editable simulation OBC | Allowed |
| Use as a training, critique or assurance-workflow example | Allowed |
| Edit in Markdown as a future working base | Allowed if status, citations and no-go controls are preserved |
| Treat as a Bristol City Council OBC | Not allowed |
| Submit to WECA/MCA, DfT, Secretary of State or committee | Not allowed |
| Use to launch consultation, procure services, approve spend or make a WPL decision | Not allowed |

Inference. The release is shippable only as a simulation release because ISS-0011, ISS-0042, ISS-0043, RISK-0014, RISK-0045, RISK-0046, EG-0060 and EG-0061 keep real-world reliance blocked.

## Release Contents

This release contains the full OBC body below, plus the Stage 33A control trail:

business_case/obc/simulation-release/bristol-wpl-outline-business-case-simulation-release.md

business_case/obc/simulation-release/README.md

analysis/context/stage-33a-obc-simulation-release/stage-context.md

review/stage_gate_reports/stage-33a-obc-simulation-release-report.md

The document uses five claim labels:

Cited: supported by named source IDs or registers.

Assumption: a working assumption requiring later evidence.

Inference: a controlled conclusion from cited sources.

Proposal: a suggested structure or future work item.

Gap: missing evidence that must not be invented.

## Contents

Executive Summary

Strategic Case

Economic Case

Financial Case

Commercial Case

Management Case

Conclusions And Conditions To Close

Appendix: Key Source And Control Routes

Detailed OBC Control Body

Options And Spatial Definition

Licensing, Operations And Revenue Service

Assurance, Risk And Benefits Management

Appendices For Future Officer Editing

## 1. Executive Summary

Cited. Bristol's March 2026 WPL update records that the OBC programme was in progress, with the scheme-development and final-OBC work planned for spring 2026 (SRC-BCC-0015 lines 4276-4295 and 4306-4308). It also records that modelling, forecasting and impact assessment would be used to test revenue, congestion, air quality and economic outcomes (SRC-BCC-0015 lines 4340-4343).

Gap. This repo does not hold a completed or approved Bristol WPL OBC. It does not hold a selected boundary, charge, threshold, exemption package, operating-hours proposal, BCR, VFM category, consultation launch authority, FBC, scheme order or statutory submission.

Inference. The simulation can produce a professional OBC-shaped working draft, but the correct gate status remains no-go for reliance because ISS-0011, RISK-0014 and the Stage 7 OBC gate remain blocked in the control trail.

Cited. The September 2024 Bristol decision trail supports Stage One/OBC development and a GBP1m Clean Air Zone Fund budget (SRC-BCC-0003, SRC-BCC-0004, SRC-BCC-0015 lines 4506-4513). Future capital requirements are described as FBC-stage matters (SRC-BCC-0015 lines 4515-4520).

Inference. WECA/MCA sources are used with trigger tags strategic_context and conditional_funding_assurance_interface only, as controlled in analysis/weca-obc-fbc-exemplars/comparator-matrix.csv, governance/issues_register.csv row ISS-0002 and governance/risk_register.csv row RISK-0002. They support regional strategy, assurance-framework and package-trigger context; they do not prove WPL approval, support, objection, consent, funding, sponsorship or no-role status.

## 2. Strategic Case

Cited. Bristol's public WPL framing identifies demand management and transport reinvestment objectives: reducing congestion, generating revenue for transport improvements, discouraging car commuting, promoting walking, cycling and public transport, and improving health, environment and land-use efficiency (SRC-BCC-0015 lines 4285-4288).

Cited. The same source states that WPL powers sit in the Transport Act 2000, that employers would need licences for liable workplace parking places, that net revenue must be reinvested into local transport after operating costs, and that Secretary of State approval is required before implementation (SRC-BCC-0015 lines 4351-4361).

Proposal. The strategic objectives for future review should cover reduced avoidable workplace car commuting, legally compliant local transport reinvestment, improved sustainable transport options, managed displacement/equality impacts and an enforceable licensing service.

Gap. No final Bristol problem statement, selected option, boundary, investment package, displacement mitigation or consultation-tested proposition is held. Any future strategic case must keep Bristol evidence, WECA/MCA context and Nottingham comparator lessons separate.

## 3. Economic Case

Proposal. The economic case should follow Green Book, DfT transport business case and TAG discipline. It should include an OAR, ASR, ASST, model cards, appraisal tables, uncertainty analysis and reviewer sign-off before any BCR or VFM language is used.

Cited comparator pattern. The WECA FBC exemplar defines appraisal methodology, demand forecast approach, economic appraisal summary, unquantified impacts and VFM assessment as part of the Economic Case (SRC-WECA-0009 lines 1126-1157).

Gap. Bristol WPL has no repo-held agreed ASR, model output, BCR, VFM category, demand response, revenue model, boundary displacement model, CPZ/RPZ assessment or quantified benefits. Gross WPL revenue must not be treated as an economic benefit without proper appraisal treatment.

## 4. Financial Case

Cited. Current Bristol evidence supports only the OBC-development budget: GBP1m funded through the Clean Air Zone Fund (SRC-BCC-0015 lines 4506-4513).

Proposal. A future Financial Case should set out price base, chargeable-space base, exemptions, compliance, operating costs, implementation costs, gross income, net proceeds, borrowing/grant interface, reserve/cashflow treatment and sensitivity tests.

Proposal. If any WPL-funded package uses WECA/MCA-administered funding or requires Combined Authority programme approval, the package and cost-line funding/assurance classification must be completed before reliance. This is controlled as conditional_funding_assurance_interface in analysis/weca-obc-fbc-exemplars/comparator-matrix.csv, with unresolved WECA/MCA role and funding-interface blockers recorded at ISS-0002, RISK-0002 and EG-0060.

Gap. No Section 151 certification, affordability approval, WECA/MCA funding approval, net-proceeds plan or implementation cost model exists in this repo.

## 5. Commercial Case

Cited comparator pattern. The WECA FBC exemplar covers output specification, procurement strategy, sourcing options, payment mechanisms, risk allocation, contract length and contract management (SRC-WECA-0009 lines 1619-1645).

Proposal. A Bristol WPL Commercial Case should cover licensing, billing, employer account management, declarations, inspections, enforcement, representations, appeals support, data management, cyber, customer contact, procurement route and retained-client capability.

Gap. The repo does not hold a WPL operating model, procurement route, supplier-market evidence, system architecture, cyber review, enforcement policy or appeal workflow.

## 6. Management Case

Cited. Bristol's March 2026 report describes a three-stage route: OBC, public consultation and FBC with approval, and implementation/operation (SRC-BCC-0015 lines 4290-4294). It also states that formal public consultation is proposed only if the project progresses beyond OBC and that a proposal would return to committee for approval and progression (SRC-BCC-0015 lines 4468-4481).

Cited comparator pattern. WECA-style management cases cover promoter/delivery arrangements, governance, programme, risks, dependencies, assurance, benefits realisation and monitoring (SRC-WECA-0009 lines 1787-1807). The WECA SOC comparator records assurance-framework, unitary-authority assurance, risk/issue management and benefits/evaluation controls (SRC-WECA-0008 lines 9065-9107, 9528-9555 and 9835-9899).

Gap. The repo does not settle Bristol final order-making, WECA/MCA role, DfT process, consultation launch, statutory dossier, operating model, benefits plan or delivery plan.

## 7. Conclusions And Conditions To Close

Inference. The Stage 32A simulation conclusion is to retain no-go status for OBC reliance because the live control trail still records blocked or unresolved OBC, statutory, spatial, appraisal, finance, commercial, consultation and professional-review conditions.

Proposal. Conditions to close before any future reliance are:

Resolve Bristol final WPL order-maker, submitter and signatory route (ISS-0001, RISK-0001).

Resolve WECA/MCA role, consent/no-role and funding/assurance dependency status with formal evidence (ISS-0002, RISK-0002, EG-0060).

Obtain an authoritative boundary, workplace parking inventory and displacement assessment (ISS-0003, RISK-0004).

Complete OAR, ASR, ASST, model outputs, uncertainty analysis and appraisal review (ISS-0004, RISK-0005).

Produce financial model, net-proceeds plan, affordability review and Section 151 review (ISS-0009, RISK-0002).

Complete commercial, procurement, operating model, enforcement, appeal and data-protection controls (ISS-0006, RISK-0007).

Complete equality, consultation, privacy, accessibility and response-analysis controls (ISS-0012, RISK-0015).

Complete statutory dossier, scheme order, consultation statement and DfT/Secretary of State process evidence (ISS-0008, ISS-0015, RISK-0003).

Replace simulation-only sign-offs with real-world professional and public-authority review before any external use (ISS-0042, RISK-0045, APP-0051, SSO-0112, SSO-0113).

Inference. Stage 32A creates a better simulation draft and a WECA-style evidence-control pattern. It does not pass Stage 7 OBC, Stage 8 consultation, Stage 11 FBC/statutory, professional assurance or real-world approval, as controlled by business_case/obc/controls/no-go-claim-register.csv, ISS-0042 and RISK-0045.

## 8. Appendix: Key Source And Control Routes

| Route | File |
| --- | --- |
| WECA exemplar register | analysis/weca-obc-fbc-exemplars/exemplar-register.csv |
| Comparator matrix | analysis/weca-obc-fbc-exemplars/comparator-matrix.csv |
| Authoring standard | analysis/weca-obc-fbc-exemplars/weca-style-obc-authoring-standard.md |
| OBC no-go claims | business_case/obc/controls/no-go-claim-register.csv |
| Source register | evidence/source_register.csv |
| Evidence gaps | evidence/evidence_gap_register.csv |
| Issues | governance/issues_register.csv |
| Risks | governance/risk_register.csv |
| Simulation sign-offs | governance/simulation_signoff_register.csv |

## 9. Detailed OBC Control Body

### 9.1 Document Control

| Field | Simulation value |
| --- | --- |
| Document owner | Programme Orchestrator simulation role |
| Promoter | Bristol WPL simulation, not Bristol City Council |
| Business-case stage | OBC-shaped working draft, no reliance status |
| Assurance route | Stage 32A simulated review lanes only |
| Distribution | Editable Markdown inside the public repository |
| Publication control | No authored PDF; no officer-distribution PDF |
| Current gate | Stage 7 OBC gate remains blocked |

Gap. A real OBC would require accountable Bristol document ownership, governance clearance, legal review, Section 151 review, modelling review, consultation/equalities review and a decision route. Those real-world roles are not held in this repo.

### 9.2 Business Need

Cited. Bristol public WPL evidence frames the scheme as demand management and transport reinvestment, with objectives linked to congestion, commuting behaviour and sustainable transport (SRC-BCC-0015 lines 4285-4288).

Cited. The March 2026 record also says the OBC work would test revenue, congestion, air quality, equality, economic impacts and other outcomes (SRC-BCC-0015 lines 4340-4343).

Inference. A future Bristol WPL OBC therefore needs to demonstrate more than technical charging feasibility. It must show why the intervention is needed, why a WPL is proportionate, how it interacts with the transport strategy, how effects are distributed, and how the licensing scheme would be delivered.

Gap. The repo has no final problem baseline, no agreed theory of change, no quantified counterfactual and no consultation-tested business need.

### 9.3 Scope Of The Intervention

| Scope element | Future OBC question | Current simulation status |
| --- | --- | --- |
| Charging geography | Which workplaces and liable parking places sit inside the scheme area? | Boundary absent |
| Liable persons | Which employers or occupiers are licence holders? | Legal/operating detail absent |
| Thresholds | What exemption or charge threshold applies? | Not selected |
| Charge | What annual charge and indexation approach apply? | Not selected |
| Exemptions | Which vehicle, user, employer or site exemptions apply? | Not selected |
| Revenue use | Which local transport policies or proposals receive net proceeds? | Package not selected |
| Enforcement | How are declarations, inspections, penalties, appeals and debt recovery handled? | Operating model incomplete |
| Mitigation | How are displacement, equality and small-business risks handled? | Evidence absent |

Gap. These elements are not optional details. They define the scheme. Without them, the OBC can only state a framework for future assessment.

## 10. Options And Spatial Definition

### 10.1 Longlist Framework

Proposal. A future OBC should start from a longlist that includes:

do minimum: existing transport and parking policies without a WPL;

non-WPL demand-management measures;

parking-management measures outside a WPL licensing scheme;

WPL city-wide variants;

WPL area-based variants;

WPL variants with different thresholds, exemptions, charges and operating hours;

phased implementation variants;

alternative transport-investment package variants.

Cited comparator pattern. The WECA SOC comparator records options and work packages at early maturity and uses that material to inform later OBC development (SRC-WECA-0008 lines 538-565).

Gap. No Bristol WPL longlist, shortlist, sift criteria, spatial option set or preferred-way-forward is held.

### 10.2 Shortlist And Sift Criteria

| Criterion | Why it matters for WPL | Evidence needed |
| --- | --- | --- |
| Strategic fit | WPL must address a transport problem, not just raise money | Problem baseline, objectives, policy alignment |
| Legal deliverability | The licensing scheme must be within statutory powers and process | Legal compliance matrix and decision route |
| Spatial coherence | Boundary must be administrable, enforceable and fair | GIS boundary, parking inventory, edge-effect analysis |
| Economic performance | Costs, benefits, transfers and uncertainty need robust appraisal | OAR, ASR, ASST, models and sensitivity analysis |
| Financial affordability | Net proceeds and costs need credible accounting | Finance model, S151 review, cashflow |
| Commercial deliverability | Systems and services must be procurable and operable | Market, procurement and operating model evidence |
| Public acceptability | Employers, workers and residents must be heard | Consultation plan, EqIA, stakeholder evidence |
| Displacement risk | Parking may move into residential or uncontrolled streets | Baseline parking surveys and mitigation options |

Gap. The current repository does not contain the datasets or review outcomes needed to score these criteria.

### 10.3 Boundary And Parking Inventory

Proposal. The spatial case should include an editable boundary schedule and GIS package with:

charging-area polygons;

edge streets and split-site rules;

workplace site references;

liable and exempt parking-place classification;

employer/site survey evidence;

controlled-parking, residents-parking and unrestricted-street baseline;

enforcement geography and inspection routes;

equality and accessibility sensitive locations;

public transport, walking and cycling accessibility layers;

audit trail from raw sources to final inventory.

Gap. No authoritative boundary or workplace parking inventory exists. Stage 4A controls define what is needed through analysis/spatial/stage-4a-boundary-and-parking-inventory-control-package.md, ISS-0003 and RISK-0004, but they do not create the data.

### 10.4 Nottingham Transferability

Inference. Nottingham remains the only implemented UK WPL precedent captured in the repo, but Stage 18A treats Nottingham as lessons and transferability questions only (docs/officer/nottingham-and-comparator-lessons.md, governance/pitfalls_register.csv row PIT-0039, RISK-0006, RISK-0009).

Proposal. The future Bristol OBC should include a specific displacement subsection covering employment areas, residential streets, CPZ/RPZ interaction, enforcement capacity and mitigation sequencing.

Gap. Nottingham's experience cannot be copied into Bristol forecasts. Bristol needs its own boundary, street baseline, employer segmentation, survey evidence and mitigation-cost evidence.

## 11. Licensing, Operations And Revenue Service

### 11.1 Licensing Scheme Design

Cited. Bristol public evidence states that employers would need a licence for liable workplace parking places and that charges may be levied for licensing workplace parking places (SRC-BCC-0015 lines 4351-4358).

Proposal. The future OBC licensing design should define:

liable workplace parking place;

licence holder;

application and renewal cycle;

declaration and evidence requirements;

change-of-circumstance route;

exemptions and discounts;

inspection powers and evidence handling;

penalty and enforcement process;

representations, appeals support and complaint route;

payment, refunds and debt management;

data retention, privacy and cyber controls;

accessibility and assisted-digital arrangements.

Gap. The current repo does not hold a complete licensing policy, operating procedure, IT system design, privacy notice, DPIA or enforcement policy.

### 11.2 Revenue And Net Proceeds

Cited. Bristol public evidence states that all net revenue must be reinvested into local transport after operating costs (SRC-BCC-0015 lines 4358-4361).

Proposal. A future Financial Case should separate:

gross charge income;

expected compliance and non-payment assumptions;

operating costs;

implementation costs;

enforcement and appeals costs;

reserves and bad-debt treatment;

net proceeds;

local transport programme allocation;

borrowing or grant interactions;

sensitivity to boundary, charge, exemptions and employer behaviour.

Gap. No chargeable-space inventory, charge, compliance forecast, operating-cost forecast, net-proceeds plan or fund-accounting treatment exists. No number in this simulation is decision-grade.

### 11.3 Commercial And Procurement Strategy

Cited comparator pattern. The WECA FBC exemplar covers output specification, procurement strategy, sourcing options, payment mechanisms, risk allocation, contract length and contract management (SRC-WECA-0009 lines 1619-1645).

Proposal. The WPL Commercial Case should test at least three delivery models:

| Delivery model | Possible scope | Main control question |
| --- | --- | --- |
| In-house with procured platform | Council retains service, buys licensing/payment/case-management tools | Can retained capability manage volume, compliance and cyber risk? |
| Managed service | Supplier operates platform and customer/admin processes under council control | How are discretion, enforcement, data and accountability protected? |
| Hybrid | Council retains policy/enforcement decisions, supplier provides platform and support | Which risks sit with the council and which transfer to supplier? |

Gap. No supplier-market evidence, procurement route, specification, contract model, value-for-money procurement analysis or retained-client capability assessment exists.

## 12. Assurance, Risk And Benefits Management

### 12.1 Governance And Decision Route

Cited. Bristol evidence records a three-stage WPL route: OBC, public consultation and FBC with approval, and implementation/operation (SRC-BCC-0015 lines 4290-4294). It also records that formal consultation is proposed only if the project progresses beyond OBC and returns to committee (SRC-BCC-0015 lines 4468-4481).

Cited comparator pattern. Bristol and WECA-facing examples use conditional OBC/FBC routing and approval language for other transport projects (SRC-BCC-0036 lines 215-220, 279-285, 431-448).

Gap. Final WPL order-maker, statutory submitter, Monitoring Officer route, Section 151 route, WECA/MCA role and DfT process remain unresolved.

### 12.2 Programme Plan

Proposal. A future OBC programme should show:

evidence and modelling completion;

OBC assurance and decision route;

consultation preparation and authority route;

public consultation period and analysis;

FBC and statutory dossier production;

scheme order drafting;

Secretary of State confirmation route;

procurement and mobilisation;

licensing-system build and testing;

employer onboarding;

enforcement readiness;

monitoring and evaluation baseline.

Gap. This simulation has no approved programme, no spend authority, no procurement authority and no implementation date.

### 12.3 Risk Register Summary

Cited. The following summary is drawn from governance/issues_register.csv and governance/risk_register.csv; it is a navigation aid and does not replace the live registers.

| Risk area | Current status | Control route |
| --- | --- | --- |
| Bristol statutory route | P0 unresolved | ISS-0001, RISK-0001 |
| WECA/MCA role and funding interface | P0 unresolved | ISS-0002, RISK-0002 |
| DfT WPL-specific process | P1 unresolved | ISS-0008, RISK-0003 |
| Boundary and inventory | P0 unresolved | ISS-0003, RISK-0004 |
| Appraisal and modelling | P0 unresolved | ISS-0004, RISK-0005 |
| Nottingham displacement transfer | P1 unresolved | ISS-0005, RISK-0006, RISK-0009 |
| Consultation launch | P1/P0 unresolved | ISS-0012, RISK-0015 |
| OBC reliance | P0 blocked | ISS-0011, RISK-0014 |
| Stage 32A overclaim | P1 controlled open | ISS-0042, RISK-0045 |

### 12.4 Benefits And Evaluation

Cited comparator pattern. WECA SOC material records benefits realisation, evaluation and monitoring planning as part of later OBC work (SRC-WECA-0008 lines 9835-9899).

Proposal. Future benefits should be separated into:

transport network performance;

mode shift and travel behaviour;

public transport, walking and cycling uptake;

carbon, air-quality and health effects;

local economy and employer impacts;

parking displacement and mitigation performance;

revenue allocation and delivery of transport schemes;

service performance and compliance;

equality and distributional outcomes.

Gap. No benefits baseline, benefits map, logic model, monitoring plan, evaluation plan or quantified benefits table exists.

## 13. Appendices For Future Officer Editing

### Appendix A: Minimum Evidence Pack

| Evidence pack | Required before reliance |
| --- | --- |
| Legal and governance | Statutory powers, order-maker, submitter, signatory, DfT route, WECA/MCA role |
| Spatial | Boundary, workplace parking inventory, edge analysis, controlled parking baseline |
| Appraisal | OAR, ASR, ASST, model cards, demand and displacement models, BCR/VFM analysis |
| Finance | Charge base, costs, revenue, net proceeds, affordability, S151 review |
| Commercial | Delivery model, procurement route, market evidence, contract strategy |
| Operations | Licensing, billing, enforcement, appeals, data, cyber, customer support |
| Consultation and equalities | Consultation plan, EqIA, privacy, accessibility, stakeholder analysis |
| Statutory dossier | Scheme order, consultation statement, confirmation route and supporting evidence |

### Appendix B: Future Officer Comment Boxes

| Discipline | Simulated placeholder | Real-world replacement needed |
| --- | --- | --- |
| Legal | Stage 32A Legal Agent conditions | Monitoring Officer/legal services review |
| Finance | Stage 32A Finance Agent conditions | Section 151/finance review |
| Modelling | Stage 32A Appraisal Agent conditions | TAG/transport modelling review |
| Equalities | Stage 32A EqIA Agent conditions | Equalities and public-sector equality duty review |
| Consultation | Stage 32A Consultation Agent conditions | Public-law consultation review |
| Data | Stage 32A Data Agent conditions | DPIA, cyber and information governance review |
| Commercial | Stage 32A Commercial Agent conditions | Procurement and contract review |
| Programme | Stage 32A Delivery Agent conditions | Accountable programme board review |

### Appendix C: Editorial Rules

Future editors must:

keep the Stage 32A status formula unless the file is replaced by a real-world document;

preserve source IDs and line references for material claims;

label assumptions, proposals, inferences and gaps;

avoid turning source existence into approval, endorsement or readiness;

keep WECA/MCA references tagged by trigger type;

avoid authored PDF officer-distribution outputs;

update registers and validators when new claims are added.